# Sprint Review Summary

Sprint Review – Sprint 1

Date: [4th July,2025]

ScrumMaster: Nahid

Sprint Goal:

Deliver the homepage navigation, staff profile structure, course listings page, and implement basic responsive layout.

Completed:

- PB-01: Homepage – Fully completed and demoed.

- PB-03, PB-04, PB-07 – Work started, shown in progress.

Feedback from stakeholder:

- Navigation is clean and easy to use.

- Suggested use of icons and image compression for faster load times.

- Appreciated the structured layout of course pages.

Action Items:

- Optimise staff profile images.

- Add icons to navigation in the next sprint.

- Improve responsiveness for mobile layout.