# Sprint Retrospective

Sprint Retrospective – Sprint 1

Date: [4th July, 2025]

Facilitator: Nahid

What Went Well:

- Daily standups helped everyone stay on track.

- Team communicated clearly and used GitHub effectively.

- PB-01 was completed on time.

What Didn’t Go Well:

- Some team members were initially confused using GitHub.

- Data collection for staff profiles took longer than expected.

What To Improve:

- Provide short training on GitHub for new team members.

- Assign one person as data coordinator to avoid delays.

Team agreed to focus on improving mobile layout and accessibility in the next sprint.